|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risk | Category | Probability | Impact | RMMM |
| Size estimate may be significantly low | PS | 30% | 2 |  |
| Larger number of users than planned | PS | 40% | 1 |  |
| Less reuse than planned | PS | 50% | 3 |  |
| End-users resist system | BU | 30% | 4 |  |
| Delivery deadline will be tightened | BU | 20% | 2 |  |
| Funding will be lost | BU | 40% | 5 |  |
| Technology will be not meet expectations | CU | 50% | 2 |  |
| Lack of training on tools | CU | 80% | 3 |  |
| Staff inexperienced | BU | 10% | 1 |  |
| Addition of unknown features | BU | 30% | 4 |  |
| Project approval takes longer than expected | PS | 40% | 2 |  |
| Design and integration take time | CU | 70% | 3 |  |
| Code or class libraries have poor quality | BU | 50% | 4 |  |
| Facilities are not ready on time | PS | 30% | 1 |  |
| Management level reporting takes more developer time than expected | CU | 20% | 2 |  |